# Business Case — Filled Example

Illustrative Atlas resource; adapt it to organizational governance. PMI does not prescribe this form.

# Shared fictional project

| Project | ServiceBridge Modernization |
| --- | --- |
| Organization | Northstar Public Services |
| Sponsor | Chief Customer Officer |
| Delivery model | Hybrid |
| Authorized budget | $2,400,000 |
| Target transition | 2027-11-19 |

# Predictive / Waterfall

The business case supports an approved end-to-end plan, stage-gate review, and formal control of affected commitments.

| Need or opportunity | The 14-year-old service platform cannot meet accessibility, scheduling, retention, or integration needs without disproportionate operating effort |
| --- | --- |
| Strategic alignment | Supports the approved accessible-digital-service strategy and the objective to shorten appointment handling time |
| Options including no action | Approve a fully specified replacement with staged design, build, migration, and acceptance gates |
| Expected costs | $2,400,000 approved; CR-001 increases authorized funding by $80,000 |
| Expected benefits | Reduce median appointment-handling time by 30% within 12 months; operations dashboard is the data source |
| Major risks and assumptions | RSK-001 — migrated-record quality may delay acceptance; mitigate with rehearsal and reconciliation |
| Recommendation | Approve a fully specified replacement with staged design, build, migration, and acceptance gates |
| Approval | Chief Customer Officer approves; specialized quality, procurement, compliance, and acceptance roles retain their decisions |

# Adaptive / Agile

The business case is maintained close to the work, refined from feedback, and reviewed at iteration or release cadence without removing governance.

| Need or opportunity | The 14-year-old service platform cannot meet accessibility, scheduling, retention, or integration needs without disproportionate operating effort |
| --- | --- |
| Strategic alignment | Supports the approved accessible-digital-service strategy and the objective to shorten appointment handling time |
| Options including no action | Authorize a funded discovery and incremental releases, continuing only when customer and benefit evidence supports the next increment |
| Expected costs | $2,400,000 approved; CR-001 increases authorized funding by $80,000 |
| Expected benefits | Reduce median appointment-handling time by 30% within 12 months; operations dashboard is the data source |
| Major risks and assumptions | RSK-001 — migrated-record quality may delay acceptance; mitigate with rehearsal and reconciliation |
| Recommendation | Authorize a funded discovery and incremental releases, continuing only when customer and benefit evidence supports the next increment |
| Approval | Chief Customer Officer approves; specialized quality, procurement, compliance, and acceptance roles retain their decisions |

# Hybrid

The business case connects baselined infrastructure and procurement commitments with incrementally refined software delivery.

| Need or opportunity | The 14-year-old service platform cannot meet accessibility, scheduling, retention, or integration needs without disproportionate operating effort |
| --- | --- |
| Strategic alignment | Supports the approved accessible-digital-service strategy and the objective to shorten appointment handling time |
| Options including no action | Baseline procurement, infrastructure, migration, and compliance obligations while releasing customer-facing capabilities incrementally |
| Expected costs | $2,400,000 approved; CR-001 increases authorized funding by $80,000 |
| Expected benefits | Reduce median appointment-handling time by 30% within 12 months; operations dashboard is the data source |
| Major risks and assumptions | RSK-001 — migrated-record quality may delay acceptance; mitigate with rehearsal and reconciliation |
| Recommendation | Baseline procurement, infrastructure, migration, and compliance obligations while releasing customer-facing capabilities incrementally |
| Approval | Chief Customer Officer approves; specialized quality, procurement, compliance, and acceptance roles retain their decisions |

# Approach note

Adaptive delivery still plans, documents, governs, verifies, accepts, and manages benefits. The form and cadence are tailored; no backlog, board, or framework-specific record is treated as universal.