# Change Requests — Filled Example

Illustrative Atlas resource; adapt it to organizational governance. PMI does not prescribe this form.

# Shared fictional project

| Project | ServiceBridge Modernization |
| --- | --- |
| Organization | Northstar Public Services |
| Sponsor | Chief Customer Officer |
| Delivery model | Hybrid |
| Authorized budget | $2,400,000 |
| Target transition | 2027-11-19 |

# Predictive / Waterfall

The change requests supports an approved end-to-end plan, stage-gate review, and formal control of affected commitments.

| Request ID | CR-001 — stronger encryption; approved +$80,000 and +2 weeks after impact analysis |
| --- | --- |
| Requested change | CR-001 — stronger encryption; approved +$80,000 and +2 weeks after impact analysis |
| Reason | Predictive / Waterfall: Reason is recorded for ServiceBridge with an owner, current evidence, and the next decision. |
| Requester role | Predictive / Waterfall: Requester role is recorded for ServiceBridge with an owner, current evidence, and the next decision. |
| Impact analysis | Medium probability, high schedule and acceptance impact; priority 1 |
| Recommendation | Approve a fully specified replacement with staged design, build, migration, and acceptance gates |
| Decision authority | Chief Customer Officer approves; specialized quality, procurement, compliance, and acceptance roles retain their decisions |
| Decision and status | Chief Customer Officer approves; specialized quality, procurement, compliance, and acceptance roles retain their decisions |

# Adaptive / Agile

The change requests is maintained close to the work, refined from feedback, and reviewed at iteration or release cadence without removing governance.

| Request ID | CR-001 — stronger encryption; approved +$80,000 and +2 weeks after impact analysis |
| --- | --- |
| Requested change | CR-001 — stronger encryption; approved +$80,000 and +2 weeks after impact analysis |
| Reason | Adaptive / Agile: Reason is recorded for ServiceBridge with an owner, current evidence, and the next decision. |
| Requester role | Adaptive / Agile: Requester role is recorded for ServiceBridge with an owner, current evidence, and the next decision. |
| Impact analysis | Medium probability, high schedule and acceptance impact; priority 1 |
| Recommendation | Authorize a funded discovery and incremental releases, continuing only when customer and benefit evidence supports the next increment |
| Decision authority | Chief Customer Officer approves; specialized quality, procurement, compliance, and acceptance roles retain their decisions |
| Decision and status | Chief Customer Officer approves; specialized quality, procurement, compliance, and acceptance roles retain their decisions |

# Hybrid

The change requests connects baselined infrastructure and procurement commitments with incrementally refined software delivery.

| Request ID | CR-001 — stronger encryption; approved +$80,000 and +2 weeks after impact analysis |
| --- | --- |
| Requested change | CR-001 — stronger encryption; approved +$80,000 and +2 weeks after impact analysis |
| Reason | Hybrid: Reason is recorded for ServiceBridge with an owner, current evidence, and the next decision. |
| Requester role | Hybrid: Requester role is recorded for ServiceBridge with an owner, current evidence, and the next decision. |
| Impact analysis | Medium probability, high schedule and acceptance impact; priority 1 |
| Recommendation | Baseline procurement, infrastructure, migration, and compliance obligations while releasing customer-facing capabilities incrementally |
| Decision authority | Chief Customer Officer approves; specialized quality, procurement, compliance, and acceptance roles retain their decisions |
| Decision and status | Chief Customer Officer approves; specialized quality, procurement, compliance, and acceptance roles retain their decisions |

# Approach note

Adaptive delivery still plans, documents, governs, verifies, accepts, and manages benefits. The form and cadence are tailored; no backlog, board, or framework-specific record is treated as universal.