# Final Report — Filled Example

Illustrative Atlas resource; adapt it to organizational governance. PMI does not prescribe this form.

# Shared fictional project

| Project | ServiceBridge Modernization |
| --- | --- |
| Organization | Northstar Public Services |
| Sponsor | Chief Customer Officer |
| Delivery model | Hybrid |
| Authorized budget | $2,400,000 |
| Target transition | 2027-11-19 |

# Common across approaches

The final report keeps the same decision purpose; formality, storage, ownership, and update cadence are tailored to the work.

| Objectives and outcome | Replace the outdated customer-service and appointment platform while preserving accessible service and auditable records |
| --- | --- |
| Scope schedule and cost results | $2,400,000 approved; CR-001 increases authorized funding by $80,000 |
| Quality and acceptance | Acceptance requires REQ-001 through REQ-005 evidence and authorization by the designated service owner |
| Risks issues and changes | RSK-001 — migrated-record quality may delay acceptance; mitigate with rehearsal and reconciliation |
| Lessons | Common across approaches: Lessons is recorded for ServiceBridge with an owner, current evidence, and the next decision. |
| Transition status | Active and controlled; current decision and next owner are recorded |
| Benefits handoff | Reduce median appointment-handling time by 30% within 12 months; operations dashboard is the data source |
| Recommendations | Select the governed path that best fits uncertainty while retaining accessibility, records, and acceptance obligations |

# Approach note

Adaptive delivery still plans, documents, governs, verifies, accepts, and manages benefits. The form and cadence are tailored; no backlog, board, or framework-specific record is treated as universal.