# Procurement Statement of Work — Filled Example

Illustrative Atlas resource; adapt it to organizational governance. PMI does not prescribe this form.

# Shared fictional project

| Project | ServiceBridge Modernization |
| --- | --- |
| Organization | Northstar Public Services |
| Sponsor | Chief Customer Officer |
| Delivery model | Hybrid |
| Authorized budget | $2,400,000 |
| Target transition | 2027-11-19 |

# Predictive / Waterfall

The procurement statement of work supports an approved end-to-end plan, stage-gate review, and formal control of affected commitments.

| Procured scope | Replace the outdated customer-service and appointment platform while preserving accessible service and auditable records |
| --- | --- |
| Specifications or outcomes | Replace the outdated customer-service and appointment platform while preserving accessible service and auditable records |
| Deliverables | DEL-003 Migrated customer records |
| Milestones | 2026-09-15 through 2027-12-17; transition target 2027-11-19 |
| Constraints | Seller integration capacity is available by 2027-02-01; procurement lead validates before build commitment |
| Quality and compliance | WCAG 2.2 AA, seven-year records retention, approved security controls, and contractual evidence obligations |
| Acceptance criteria | Acceptance requires REQ-001 through REQ-005 evidence and authorization by the designated service owner |
| Responsibilities | Service Modernization Program Manager coordinates; Director of Customer Operations owns post-transition benefits |

# Adaptive / Agile

The procurement statement of work is maintained close to the work, refined from feedback, and reviewed at iteration or release cadence without removing governance.

| Procured scope | Replace the outdated customer-service and appointment platform while preserving accessible service and auditable records |
| --- | --- |
| Specifications or outcomes | Replace the outdated customer-service and appointment platform while preserving accessible service and auditable records |
| Deliverables | DEL-003 Migrated customer records |
| Milestones | 2026-09-15 through 2027-12-17; transition target 2027-11-19 |
| Constraints | Seller integration capacity is available by 2027-02-01; procurement lead validates before build commitment |
| Quality and compliance | WCAG 2.2 AA, seven-year records retention, approved security controls, and contractual evidence obligations |
| Acceptance criteria | Acceptance requires REQ-001 through REQ-005 evidence and authorization by the designated service owner |
| Responsibilities | Service Modernization Program Manager coordinates; Director of Customer Operations owns post-transition benefits |

# Hybrid

The procurement statement of work connects baselined infrastructure and procurement commitments with incrementally refined software delivery.

| Procured scope | Replace the outdated customer-service and appointment platform while preserving accessible service and auditable records |
| --- | --- |
| Specifications or outcomes | Replace the outdated customer-service and appointment platform while preserving accessible service and auditable records |
| Deliverables | DEL-003 Migrated customer records |
| Milestones | 2026-09-15 through 2027-12-17; transition target 2027-11-19 |
| Constraints | Seller integration capacity is available by 2027-02-01; procurement lead validates before build commitment |
| Quality and compliance | WCAG 2.2 AA, seven-year records retention, approved security controls, and contractual evidence obligations |
| Acceptance criteria | Acceptance requires REQ-001 through REQ-005 evidence and authorization by the designated service owner |
| Responsibilities | Service Modernization Program Manager coordinates; Director of Customer Operations owns post-transition benefits |

# Approach note

Adaptive delivery still plans, documents, governs, verifies, accepts, and manages benefits. The form and cadence are tailored; no backlog, board, or framework-specific record is treated as universal.