# Procurement Strategy — Filled Example

Illustrative Atlas resource; adapt it to organizational governance. PMI does not prescribe this form.

# Shared fictional project

| Project | ServiceBridge Modernization |
| --- | --- |
| Organization | Northstar Public Services |
| Sponsor | Chief Customer Officer |
| Delivery model | Hybrid |
| Authorized budget | $2,400,000 |
| Target transition | 2027-11-19 |

# Predictive / Waterfall

The procurement strategy supports an approved end-to-end plan, stage-gate review, and formal control of affected commitments.

| Make-or-buy rationale | Approve a fully specified replacement with staged design, build, migration, and acceptance gates |
| --- | --- |
| Market approach | Predictive / Waterfall: Market approach is recorded for ServiceBridge with an owner, current evidence, and the next decision. |
| Contract and delivery model | Predictive / Waterfall: Contract and delivery model is recorded for ServiceBridge with an owner, current evidence, and the next decision. |
| Roles and authority | Chief Customer Officer approves; specialized quality, procurement, compliance, and acceptance roles retain their decisions |
| Procurement schedule | 2026-09-15 through 2027-12-17; transition target 2027-11-19 |
| Risks | RSK-001 — migrated-record quality may delay acceptance; mitigate with rehearsal and reconciliation |
| Evaluation approach | Predictive / Waterfall: Evaluation approach is recorded for ServiceBridge with an owner, current evidence, and the next decision. |
| Change approach | CR-001 — stronger encryption; approved +$80,000 and +2 weeks after impact analysis |

# Adaptive / Agile

The procurement strategy is maintained close to the work, refined from feedback, and reviewed at iteration or release cadence without removing governance.

| Make-or-buy rationale | Authorize a funded discovery and incremental releases, continuing only when customer and benefit evidence supports the next increment |
| --- | --- |
| Market approach | Adaptive / Agile: Market approach is recorded for ServiceBridge with an owner, current evidence, and the next decision. |
| Contract and delivery model | Adaptive / Agile: Contract and delivery model is recorded for ServiceBridge with an owner, current evidence, and the next decision. |
| Roles and authority | Chief Customer Officer approves; specialized quality, procurement, compliance, and acceptance roles retain their decisions |
| Procurement schedule | 2026-09-15 through 2027-12-17; transition target 2027-11-19 |
| Risks | RSK-001 — migrated-record quality may delay acceptance; mitigate with rehearsal and reconciliation |
| Evaluation approach | Adaptive / Agile: Evaluation approach is recorded for ServiceBridge with an owner, current evidence, and the next decision. |
| Change approach | CR-001 — stronger encryption; approved +$80,000 and +2 weeks after impact analysis |

# Hybrid

The procurement strategy connects baselined infrastructure and procurement commitments with incrementally refined software delivery.

| Make-or-buy rationale | Baseline procurement, infrastructure, migration, and compliance obligations while releasing customer-facing capabilities incrementally |
| --- | --- |
| Market approach | Hybrid: Market approach is recorded for ServiceBridge with an owner, current evidence, and the next decision. |
| Contract and delivery model | Hybrid: Contract and delivery model is recorded for ServiceBridge with an owner, current evidence, and the next decision. |
| Roles and authority | Chief Customer Officer approves; specialized quality, procurement, compliance, and acceptance roles retain their decisions |
| Procurement schedule | 2026-09-15 through 2027-12-17; transition target 2027-11-19 |
| Risks | RSK-001 — migrated-record quality may delay acceptance; mitigate with rehearsal and reconciliation |
| Evaluation approach | Hybrid: Evaluation approach is recorded for ServiceBridge with an owner, current evidence, and the next decision. |
| Change approach | CR-001 — stronger encryption; approved +$80,000 and +2 weeks after impact analysis |

# Approach note

Adaptive delivery still plans, documents, governs, verifies, accepts, and manages benefits. The form and cadence are tailored; no backlog, board, or framework-specific record is treated as universal.