# Project Charter — Filled Example

Illustrative Atlas resource; adapt it to organizational governance. PMI does not prescribe this form.

# Shared fictional project

| Project | ServiceBridge Modernization |
| --- | --- |
| Organization | Northstar Public Services |
| Sponsor | Chief Customer Officer |
| Delivery model | Hybrid |
| Authorized budget | $2,400,000 |
| Target transition | 2027-11-19 |

# Predictive / Waterfall

The project charter supports an approved end-to-end plan, stage-gate review, and formal control of affected commitments.

| Purpose and intended outcomes | Replace the outdated customer-service and appointment platform while preserving accessible service and auditable records |
| --- | --- |
| High-level scope | Replace the outdated customer-service and appointment platform while preserving accessible service and auditable records |
| Success criteria | Predictive / Waterfall: Success criteria is recorded for ServiceBridge with an owner, current evidence, and the next decision. |
| Milestones | 2026-09-15 through 2027-12-17; transition target 2027-11-19 |
| Budget | $2,400,000 approved; CR-001 increases authorized funding by $80,000 |
| Major risks and assumptions | RSK-001 — migrated-record quality may delay acceptance; mitigate with rehearsal and reconciliation |
| Authority | Chief Customer Officer approves; specialized quality, procurement, compliance, and acceptance roles retain their decisions |
| Approval | Chief Customer Officer approves; specialized quality, procurement, compliance, and acceptance roles retain their decisions |

# Adaptive / Agile

The project charter is maintained close to the work, refined from feedback, and reviewed at iteration or release cadence without removing governance.

| Purpose and intended outcomes | Replace the outdated customer-service and appointment platform while preserving accessible service and auditable records |
| --- | --- |
| High-level scope | Replace the outdated customer-service and appointment platform while preserving accessible service and auditable records |
| Success criteria | Adaptive / Agile: Success criteria is recorded for ServiceBridge with an owner, current evidence, and the next decision. |
| Milestones | 2026-09-15 through 2027-12-17; transition target 2027-11-19 |
| Budget | $2,400,000 approved; CR-001 increases authorized funding by $80,000 |
| Major risks and assumptions | RSK-001 — migrated-record quality may delay acceptance; mitigate with rehearsal and reconciliation |
| Authority | Chief Customer Officer approves; specialized quality, procurement, compliance, and acceptance roles retain their decisions |
| Approval | Chief Customer Officer approves; specialized quality, procurement, compliance, and acceptance roles retain their decisions |

# Hybrid

The project charter connects baselined infrastructure and procurement commitments with incrementally refined software delivery.

| Purpose and intended outcomes | Replace the outdated customer-service and appointment platform while preserving accessible service and auditable records |
| --- | --- |
| High-level scope | Replace the outdated customer-service and appointment platform while preserving accessible service and auditable records |
| Success criteria | Hybrid: Success criteria is recorded for ServiceBridge with an owner, current evidence, and the next decision. |
| Milestones | 2026-09-15 through 2027-12-17; transition target 2027-11-19 |
| Budget | $2,400,000 approved; CR-001 increases authorized funding by $80,000 |
| Major risks and assumptions | RSK-001 — migrated-record quality may delay acceptance; mitigate with rehearsal and reconciliation |
| Authority | Chief Customer Officer approves; specialized quality, procurement, compliance, and acceptance roles retain their decisions |
| Approval | Chief Customer Officer approves; specialized quality, procurement, compliance, and acceptance roles retain their decisions |

# Approach note

Adaptive delivery still plans, documents, governs, verifies, accepts, and manages benefits. The form and cadence are tailored; no backlog, board, or framework-specific record is treated as universal.