# Project Management Plan — Filled Example

Illustrative Atlas resource; adapt it to organizational governance. PMI does not prescribe this form.

# Shared fictional project

| Project | ServiceBridge Modernization |
| --- | --- |
| Organization | Northstar Public Services |
| Sponsor | Chief Customer Officer |
| Delivery model | Hybrid |
| Authorized budget | $2,400,000 |
| Target transition | 2027-11-19 |

# Predictive / Waterfall

The project management plan supports an approved end-to-end plan, stage-gate review, and formal control of affected commitments.

| Lifecycle and development approach | Predictive / Waterfall: Lifecycle and development approach is recorded for ServiceBridge with an owner, current evidence, and the next decision. |
| --- | --- |
| Subsidiary plans | Predictive / Waterfall: Subsidiary plans is recorded for ServiceBridge with an owner, current evidence, and the next decision. |
| Baselines and commitments | Predictive / Waterfall: Baselines and commitments is recorded for ServiceBridge with an owner, current evidence, and the next decision. |
| Governance and authority | Chief Customer Officer approves; specialized quality, procurement, compliance, and acceptance roles retain their decisions |
| Change approach | CR-001 — stronger encryption; approved +$80,000 and +2 weeks after impact analysis |
| Configuration approach | Predictive / Waterfall: Configuration approach is recorded for ServiceBridge with an owner, current evidence, and the next decision. |
| Reviews and reporting | Monthly and at stage gates |
| Approval | Chief Customer Officer approves; specialized quality, procurement, compliance, and acceptance roles retain their decisions |

# Adaptive / Agile

The project management plan is maintained close to the work, refined from feedback, and reviewed at iteration or release cadence without removing governance.

| Lifecycle and development approach | Adaptive / Agile: Lifecycle and development approach is recorded for ServiceBridge with an owner, current evidence, and the next decision. |
| --- | --- |
| Subsidiary plans | Adaptive / Agile: Subsidiary plans is recorded for ServiceBridge with an owner, current evidence, and the next decision. |
| Baselines and commitments | Adaptive / Agile: Baselines and commitments is recorded for ServiceBridge with an owner, current evidence, and the next decision. |
| Governance and authority | Chief Customer Officer approves; specialized quality, procurement, compliance, and acceptance roles retain their decisions |
| Change approach | CR-001 — stronger encryption; approved +$80,000 and +2 weeks after impact analysis |
| Configuration approach | Adaptive / Agile: Configuration approach is recorded for ServiceBridge with an owner, current evidence, and the next decision. |
| Reviews and reporting | Each two-week iteration and release |
| Approval | Chief Customer Officer approves; specialized quality, procurement, compliance, and acceptance roles retain their decisions |

# Hybrid

The project management plan connects baselined infrastructure and procurement commitments with incrementally refined software delivery.

| Lifecycle and development approach | Hybrid: Lifecycle and development approach is recorded for ServiceBridge with an owner, current evidence, and the next decision. |
| --- | --- |
| Subsidiary plans | Hybrid: Subsidiary plans is recorded for ServiceBridge with an owner, current evidence, and the next decision. |
| Baselines and commitments | Hybrid: Baselines and commitments is recorded for ServiceBridge with an owner, current evidence, and the next decision. |
| Governance and authority | Chief Customer Officer approves; specialized quality, procurement, compliance, and acceptance roles retain their decisions |
| Change approach | CR-001 — stronger encryption; approved +$80,000 and +2 weeks after impact analysis |
| Configuration approach | Hybrid: Configuration approach is recorded for ServiceBridge with an owner, current evidence, and the next decision. |
| Reviews and reporting | Iteration review plus monthly integrated governance |
| Approval | Chief Customer Officer approves; specialized quality, procurement, compliance, and acceptance roles retain their decisions |

# Approach note

Adaptive delivery still plans, documents, governs, verifies, accepts, and manages benefits. The form and cadence are tailored; no backlog, board, or framework-specific record is treated as universal.