# Quality Management Plan — Filled Example

Illustrative Atlas resource; adapt it to organizational governance. PMI does not prescribe this form.

# Shared fictional project

| Project | ServiceBridge Modernization |
| --- | --- |
| Organization | Northstar Public Services |
| Sponsor | Chief Customer Officer |
| Delivery model | Hybrid |
| Authorized budget | $2,400,000 |
| Target transition | 2027-11-19 |

# Predictive / Waterfall

The quality management plan supports an approved end-to-end plan, stage-gate review, and formal control of affected commitments.

| Quality objectives | REQ-001 accessibility audit and REQ-003 migration reconciliation must pass before acceptance |
| --- | --- |
| Standards and obligations | WCAG 2.2 AA, seven-year records retention, approved security controls, and contractual evidence obligations |
| Roles | Service Modernization Program Manager coordinates; Director of Customer Operations owns post-transition benefits |
| Assurance activities | Independent accessibility review, migration-control audit, and evidence review before release or gate approval |
| Control activities | Automated regression checks, migration reconciliation, defect triage, and authorized retest |
| Metrics | Reduce median appointment-handling time by 30% within 12 months; operations dashboard is the data source |
| Reporting and escalation | Monthly and at stage gates |
| Approval | Chief Customer Officer approves; specialized quality, procurement, compliance, and acceptance roles retain their decisions |

# Adaptive / Agile

The quality management plan is maintained close to the work, refined from feedback, and reviewed at iteration or release cadence without removing governance.

| Quality objectives | REQ-001 accessibility audit and REQ-003 migration reconciliation must pass before acceptance |
| --- | --- |
| Standards and obligations | WCAG 2.2 AA, seven-year records retention, approved security controls, and contractual evidence obligations |
| Roles | Service Modernization Program Manager coordinates; Director of Customer Operations owns post-transition benefits |
| Assurance activities | Independent accessibility review, migration-control audit, and evidence review before release or gate approval |
| Control activities | Automated regression checks, migration reconciliation, defect triage, and authorized retest |
| Metrics | Reduce median appointment-handling time by 30% within 12 months; operations dashboard is the data source |
| Reporting and escalation | Each two-week iteration and release |
| Approval | Chief Customer Officer approves; specialized quality, procurement, compliance, and acceptance roles retain their decisions |

# Hybrid

The quality management plan connects baselined infrastructure and procurement commitments with incrementally refined software delivery.

| Quality objectives | REQ-001 accessibility audit and REQ-003 migration reconciliation must pass before acceptance |
| --- | --- |
| Standards and obligations | WCAG 2.2 AA, seven-year records retention, approved security controls, and contractual evidence obligations |
| Roles | Service Modernization Program Manager coordinates; Director of Customer Operations owns post-transition benefits |
| Assurance activities | Independent accessibility review, migration-control audit, and evidence review before release or gate approval |
| Control activities | Automated regression checks, migration reconciliation, defect triage, and authorized retest |
| Metrics | Reduce median appointment-handling time by 30% within 12 months; operations dashboard is the data source |
| Reporting and escalation | Iteration review plus monthly integrated governance |
| Approval | Chief Customer Officer approves; specialized quality, procurement, compliance, and acceptance roles retain their decisions |

# Approach note

Adaptive delivery still plans, documents, governs, verifies, accepts, and manages benefits. The form and cadence are tailored; no backlog, board, or framework-specific record is treated as universal.