# Work Performance Reports — Filled Example

Illustrative Atlas resource; adapt it to organizational governance. PMI does not prescribe this form.

# Shared fictional project

| Project | ServiceBridge Modernization |
| --- | --- |
| Organization | Northstar Public Services |
| Sponsor | Chief Customer Officer |
| Delivery model | Hybrid |
| Authorized budget | $2,400,000 |
| Target transition | 2027-11-19 |

# Predictive / Waterfall

The work performance reports supports an approved end-to-end plan, stage-gate review, and formal control of affected commitments.

| Reporting period | 2026-09-15 through 2027-12-17; transition target 2027-11-19 |
| --- | --- |
| Overall status | Active and controlled; current decision and next owner are recorded |
| Scope schedule and cost | $2,400,000 approved; CR-001 increases authorized funding by $80,000 |
| Quality | REQ-001 accessibility audit and REQ-003 migration reconciliation must pass before acceptance |
| Risks and issues | RSK-001 — migrated-record quality may delay acceptance; mitigate with rehearsal and reconciliation |
| Forecast | Forecast remains within the CR-001 revised authorization; migration quality is the leading acceptance risk |
| Decisions needed | The 14-year-old service platform cannot meet accessibility, scheduling, retention, or integration needs without disproportionate operating effort |
| Actions and owners | Service Modernization Program Manager coordinates; Director of Customer Operations owns post-transition benefits |

# Adaptive / Agile

The work performance reports is maintained close to the work, refined from feedback, and reviewed at iteration or release cadence without removing governance.

| Reporting period | 2026-09-15 through 2027-12-17; transition target 2027-11-19 |
| --- | --- |
| Overall status | Active and controlled; current decision and next owner are recorded |
| Scope schedule and cost | $2,400,000 approved; CR-001 increases authorized funding by $80,000 |
| Quality | REQ-001 accessibility audit and REQ-003 migration reconciliation must pass before acceptance |
| Risks and issues | RSK-001 — migrated-record quality may delay acceptance; mitigate with rehearsal and reconciliation |
| Forecast | Forecast remains within the CR-001 revised authorization; migration quality is the leading acceptance risk |
| Decisions needed | The 14-year-old service platform cannot meet accessibility, scheduling, retention, or integration needs without disproportionate operating effort |
| Actions and owners | Service Modernization Program Manager coordinates; Director of Customer Operations owns post-transition benefits |

# Hybrid

The work performance reports connects baselined infrastructure and procurement commitments with incrementally refined software delivery.

| Reporting period | 2026-09-15 through 2027-12-17; transition target 2027-11-19 |
| --- | --- |
| Overall status | Active and controlled; current decision and next owner are recorded |
| Scope schedule and cost | $2,400,000 approved; CR-001 increases authorized funding by $80,000 |
| Quality | REQ-001 accessibility audit and REQ-003 migration reconciliation must pass before acceptance |
| Risks and issues | RSK-001 — migrated-record quality may delay acceptance; mitigate with rehearsal and reconciliation |
| Forecast | Forecast remains within the CR-001 revised authorization; migration quality is the leading acceptance risk |
| Decisions needed | The 14-year-old service platform cannot meet accessibility, scheduling, retention, or integration needs without disproportionate operating effort |
| Actions and owners | Service Modernization Program Manager coordinates; Director of Customer Operations owns post-transition benefits |

# Approach note

Adaptive delivery still plans, documents, governs, verifies, accepts, and manages benefits. The form and cadence are tailored; no backlog, board, or framework-specific record is treated as universal.